## Slide 1: Microsoft Product Development Life Cycle, Systems & Tools
@ Vinayak Sharma

## Slide 2: Traditional S/W Development & Agile
Notes: How would you typically build apps at college?
Waterfall Model was followed traditionally. What are the disadvantages of Waterfall model?
Why is the process needed? Example: Traffic Signal

## Slide 3: What is Agile?
Software evolves over time
Adaptive planning, evolutionary development, early delivery
Deliver value to the business sooner
Flexible response to change
Iterative
Adaptable
Rapid
Cooperative
Quality-driven
AGILE
Not a process, it's a philosophy or set of values

## Slide 4
Product Vision
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Scenario
Scenario
Scenario
Story
Story
Story
Story
Story
Story
Story
Story
Story
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task
Task

## Slide 5
User Story – Why?
“…user stories help focus everyone’s energy on a tangible, customer-facing goal. They help avoid putting energy into extra code capabilities that are not actually adding value to a specific scenario. They also help ensure that when everyone thinks something is done the discussion stays around whether the customer-facing goal has been accomplished, rather than a bunch of people doing tasks that don’t add up to a coherent goal. ”

## Slide 6
User Story – What’s involved?
Customer focus and value
Work that fits in a sprint
Relative estimation
Acceptance Criteria/done definition
FORMAT:
As a <user>, I want/need <some stuff> so that I can <value; why do I want/need it?>
User stories support scenarios!!!
Example:
As an Android phone user, I can quickly share a picture that was just taken so that my friends can see my vacation.

## Slide 7: Agile S/W Development Lifecycle
Notes: How is idea taken to implementation.
What is User Story?
Create Product Backlog with estimations.
Depending on team size and product scope sprint duration can be different.

## Slide 8
1st Part
Deals with ‘WHAT’ will be done in the Sprint.
Product Owner describes highest priority items
Any clarification questions by team members gets addressed
Team commits to as to how many user stories they can take for in the Sprint
2nd Part
Deals with ‘HOW’ team will handle work item it has taken on
Product Owner available to answer any questions
Team decides as to ‘Who’ take on what tasks
Sprint Planning Meeting
Duration : Timeboxed to 8/4 hrs per week long Sprint
Broadly split in two parts

## Slide 9
List of User Stories the team commits to delivering
List of Tasks per User Story necessary to deliver on the committed user stories
Sprint Planning Meeting - Outputs
Notes: Talk about how dev and test will breakdown from user stories from tasks
The sprint backlog is the other output of sprint planning. A sprint backlog is a list of the product backlog items the team commits to delivering plus the list of tasks necessary to delivering those product backlog items. Each task on the sprint backlog is also usually estimated.
An important point to reiterate here is that it is the team that selects how much work they can do in the coming sprint. The product owner does not get to say, "We have four sprints left so you need to do one-fourth of everything I need." We can hope the team does that much (or more) but it is up to the team to determine how much they can do in the sprint.

## Slide 10: Burn Down Charts
IDEAL TEAM
Steady Progress Throughout
GREAT TEAM !!
Almost no progress initially and then a big drop
Some more work could have been completed
Sprint Commitment Not Finished
Time
Team Late for the Entire Sprint
Notes: Easy to understand charts above.
Burn Down Charts are important to track the progress for large product development teams.

## Slide 11
Kanban Board

## Slide 12: Visual Studio Online / TFS
Time

## Slide 13: Setting up team project on TFS
Create Project on TFS (Visual Studio Online)
Add Team Members
Create User Stories for the Product Idea
Add sub-stories & tasks.
Assign them to Team Members.
Notes: Go to https://www.visualstudio.com/ and click on ‘Get Started for FREE’ for ‘Visual Studio Online’.
If possible try to do this exercise in group by forming teams and a product idea.

## Slide 14: Setting up Visual Studio Project

## Slide 15: Connecting TFS & Team Explorer on VS
Open Visual Studio.
Click on ‘Team Explorer’->Manage Connections.
Select the TFS & the project. Clone the repository.
Create a ‘New MVC Solution’ – Connected to Repository + Unit tests
Run Unit Tests. Make Changes etc.
Click on Changes. Write comment & Commit + Push.

## Slide 16: Source Control (Git)
What is Source Control?
Why is Source Control Needed?
Diagram of Source Control Commands <Next Slide>
http://toolbox/Janus
Notes: Commit more Push less

## Slide 17: Git Transport Commands

## Slide 18
Code Review, Checkin, Branching, Pull Request
Git & Source Depot Check-in Demo
Resolving Conflicts
Review Code with Pull Requests on Visual Studio
Review Code using CodeFlow (http://codeflow/)
Notes: Create New Branch.
Pull everything.
Create a local branch.
Make change.
Commit to the new branch.
Create a Pull request. And add reviewers.
If merge conflicts, it will show up and you have to resolve them. Resolve in the local machine only.

## Slide 20
Source Control - Best Practices
Unless checked in, it does not exist
Commit Early. Commit Often
Inspect changes carefully before committing
Commit Messages… ‘It Works’, ‘Updated’, ‘Revision 1024’, ‘Axe Murderer’
Commit your changes. Don’t delegate
External Dependencies need to go in Source Control. Build Successfully

## Slide 21: Writing Awesome Code!!

## Slide 22: Implementation – Area under an arc
Write a function to compute area under the arc given the radius, and angle in degrees

## Slide 23
Implementation – First Iteration

## Slide 24
Issues with the above code?
r = radius or radians? –ve r?
d = diameter or degrees? –ve d? d > 360?
area of what?
What are the magic numbers?
Implementation – First Iteration

## Slide 25
Implementation – Improvement

## Slide 26
Implementation – Better Butter

## Slide 27
Implementation – Readable? 

## Slide 28
Implementation – Readable

## Slide 29
Implementation – Readable!

## Slide 30: Validation & Error Handling
User Input
  Validate
  Error Message On Failure
Public
  Visible outside module
  Validate & throw exception
Internal
  Visible outside class
  Assert!
  Defensive programming
  Assert all assumption
  Code as document!
Private
  Not visible outside the class
  Assert if not done already

## Slide 31: Why & how to write Unit Tests?

## Slide 32: Quality
What is Quality?
Importance & wearing tester hat
Planning at start for ensuring during and after execution
Notes: Quality software is reasonably bug or defect free, delivered on time and within budget, meets requirements and/or expectations, and is maintainable.
ISO 8402-1986 standard defines quality as “the totality of features and characteristics of a product or service that bears its ability to satisfy stated or implied needs”
Quality is a perceptual, conditional and somewhat subjective attribute and may be understood differently by different people.
Reliability, Efficiency, Security, Maintainability,

## Slide 33: Resources
TFS & Visual Studio : https://www.visualstudio.com/get-started/overview-of-get-started-tasks-vs
Source Control & Git : https://git-scm.com/book/en/v2/Getting-Started-About-Version-Control
CodeFlow for Code Review : http://codeflow/

## Slide 34: To the brightest Good luck!! Enjoy your time at Microsoft 

## Slide 35: Appendix

## Slide 36
User Story Exercise – Let’s try one…
Scenario:
Stephanie was driving to work and got rear ended. Her car has over 100k miles on it and is in decent shape but it’s not worth getting fixed so she finds herself in the market for a new car and she’s very confused and nervous about making the right choice and not spending too much money. Stephanie decides to start looking and…
<magic happens>
Stephanie now has a great car with low miles and felt that she got a fair price. She’s relieved and is very happy with the car she chose.
Story Format:
As a <user>, I want/need <some stuff> so that I can <value; why do I want/need it?>

## Slide 37
Example
As a 'Car Buyer', I can 'search for cars based on ratings' so that I can 'make the right choice'
As a 'Car Buyer', I can 'read reviews of new cars in the market' so that I can 'be better informed before buying the car'